## Slide 1: STARS Kickoff
3-21-18

## Slide 2: Agenda
STARS Overview
New Features
Roll-out
Training

## Slide 3: STARS Overview

## Slide 4: Welcome to STARS
SHIP Tracking And Reporting System (STARS)
Replaces SHIP NPR
New System:
  Modernizes our SHIP forms to bring them into alignment with the program today
  Simplifies Reporting
  Allows easier access to data submitted into the system
  Provides flexibility to make changes quick and easy when needed

## Slide 5: Building STARS
Began with contract awarded to Booz Allen Hamilton in September 2016 for development, implementation, and operation of the new system.
Gathered and integrated feedback from SHIPs and other stakeholders throughout the entire process and
  Will continue to gather feedback throughout the rollout and implementation
STARS will continue to evolve based on future enhancements and feedback from users

## Slide 6: STARS Hierarchy

## Slide 7: STARS Administrators
Role name | Capabilities
SHIP Director | Create, update, and delete any team member Only one person per SHIP can hold this role This is the only role that can create Assistant Directors Enter, edit, and search all types of data Use all types of reports
SHIP Assistant Director | Create, update, and delete any lower team member role Enter, edit, and search all types of data Use all types of reports

## Slide 8: STARS Administrators (cont.)
Role name | Capabilities
State Staff | Create and update any team member at the sub-state and site level Enter, edit, and search all types of data Use all types of reports Unable to delete any type of data
Sub-State Manager | Create and update sub-state staff and any team member at the site level Enter, edit, and search all types of data at the Sub-State level Use all types of reports at the Sub-State level Unable to delete any type of data
Site Manager | Can create and update lower role team members at the site level Enter, edit, and search all types of data at the Site level Use all types of reports at the Site level Unable to delete any type of data

## Slide 9: STARS User Roles
Role name | Role Capabilities
Sub-State Staff | Create, update, and search the activity forms for their sub-state and their sites View their sub-state and site Team Members (read only) Unable to delete any type of data
Site Staff | Create and search the activity forms for their site Update their own activity forms View Team Members and activities data for their site (i.e. read only) Unable to delete any type of data

## Slide 10: STARS User Roles (cont.)
Role Name | Role Capabilities
Team Member | Create and search the activity forms for their site Update their own activity forms View activities data for their site (i.e. read only) Search and view activity forms entered by other users within their same hierarchical level (read only) Unable to view other Team Members Unable to delete any type of data
STARS Submitter | Create, update, and search their own activity forms. Unable to view anyone else’s data Unable to delete any type of data

## Slide 11: Things to Know
STARS Users:
  STARS allows unlimited number of team members but
  Only 450 concurrent users (those logged in at the same time)
STARS Submitter Role:
  Anyone using this role will NOT count against our concurrent user number
Notes: The system cannot have more than 450 users logged in at the same time. The 451st person will not be able to log in until someone else logs out.
During OEP we often have over 500 users in the NPR at the same time.
Any time you can use the STARS submitter role for a team member please do so since these users do not count against our license number.

## Slide 12: Entering Team Members
All team members will need to be manually entered into STARS
Provides you an opportunity to clean up team member records; only enter active team members
First training on creating team members is next week Wednesday March 28th at 2pm (ET)

## Slide 13: Transferring NPR Data
All data entered into NPR will be transferred into STARS
Data will be mapped to the state but not down to the site or counselor level
  State users (and BAH) will be able to access and reassign data/cases to the local level if needed
All Performance Measure reports will still work correctly when using transferred data since these reports are pulled based on zip code data

## Slide 14: Proprietary System States
STARS uses API (Application Programming Interface), which is a system to system connection
  STARS cannot accept Excel document uploads
Why API?
  More secure
  Reduced burden on STARS
  Closer to real-time data share with ACL
Limitation of API:
  Cannot update forms via API (will need to log into STARS to update)

## Slide 15: New Features
Highlighting changes from NPR

## Slide 16: Reports
New Performance Measure Report:
  System generated report
  Can be run for any period of time at any given time
  Sites and Sub-State Regions are able to run their own reports
New Resource Report:
  System generated report
  Pulls information from team member profiles and all forms entered
  Eliminates need for SHIP Directors to enter information annually

## Slide 17: Beneficiary Contacts: New Fields
Edited or added a few new fields and topics based on SHIP feedback. Examples:
  “Congressional Office”, “SSA”, “Health/Drug Plan”, and a couple SHIP specific options added to the “how did the bene hear about SHIP” field
  Under Topics Discussed:
    Separated “Enrollment” and “Disenrollment” into two fields
    Added “Application Submission”
    Added “Recertification”, “Medicare Buy-In”, and “Medicaid Managed Care” under “Medicaid”
    Added “New Medicare Card”

## Slide 18: Beneficiary Contacts: Cost Data
New Fields to collect cost data on PDP/MA-PD enrollments:
  Will provide additional data to demonstrate and describe the direct service work conducted by SHIPs
  Will be focused entirely and only Part D and MA-PD enrollment assistance cases
  Goal is to accurately describe the work conducted by the SHIP; not to show high dollar savings
  Will collect cost data based on Medicare Plan Finder estimates of plan costs

## Slide 19: Beneficiary Contacts: Other Enhancements
Uploading Documents
  Can upload documents directly to the beneficiary contact form
STARS can tie together complicated cases
  Multiple contacts with the same person on the same issue can be tracked together

## Slide 20: Group Outreach and Media
NPR Public And Media (PAM) form has been split into two new forms in STARS:
  Group Outreach
  Media
Details of what is being collected is similar
Two forms should simplify reporting and clarify which elements count towards performance measures

## Slide 21: MIPPA
Eliminates need to use SUFs to report MIPPA
Uses check-box (at the top of the form) to collect MIPPA activities
For contacts and other activities to count for the MIPPA grant must collect MIPPA topics (i.e. LIS Application Assistance; MSP Application Assistance, etc.)
Reports:
  MIPPA Reports are still in development

## Slide 22: SMP Reporting
STARS has the ability to share data with SIRS (SMP data system)
Users must have IDs for both systems
Data is shared one way only (STARS to SIRS)
  Cases updated in SIRS will not also be updated in STARS
SMP Complex Issues will need to be finalized in SIRS
Should only be used for cases and activities that fall under both SHIP and SMP

## Slide 23: Rollout

## Slide 24: Implementation Groups
Groups 1, 2, and 3
SHIP NPR: Direct entry
STARS: Direct entry
Groups 4 and 5
SHIP NPR: Partial batch upload
STARS: Direct entry and/or API transfer
Group 6
SHIP NPR: Full batch upload
STARS: API transfer and/or direct entry

## Slide 25: Timeline by Group
May 1st
CT
June 1st
CO
July 1st
IL
Aug 1st
Sept 1st
Oct 1st
DC
GU
NC
RI
UT
IN
MA
MS
NE
NV
OK
KS
MD
OR
PR
TX
VA
VI
WY
AK
AR
DE
FL
KY
ME
MO
ND
NJ
NM
AZ
HI
LA
NY
OH
PA
SD
TN
WI
WV
AL
CA
IA
ID
GA
MI
MN
MT
NH
SC
VT
WA
All data must be entered into STARS beginning with the 1st of the chosen month. NPR entry access will be suspended at the same time.

## Slide 26: CMS Unique ID
STARS will generate new CMS Unique IDs
New STARS created Unique IDs will go into effect January 1, 2019
  Team members should continue to use current Unique IDs until this date
  TFI will help SHIP Directors manage their Unique IDs after their state transitions to STARS

## Slide 27: Training
Ginny Paulson, SHIP TA Center

## Slide 28: Training Plan
Organized around SHIP Groups
Factors:
  Team Member creation vs. Activities data entry
  Roll-out timeline
  Materials readiness
Webinars
Manual
Job Aids

## Slide 29: Job Aid Topics
STARS Launch
Entering Team Members
STARS User Basics
Beneficiary Contact Form
Group Outreach and Education Form
Media Outreach and Education Form
Reports, Searches, and Management Tools
Notes: Topics in green are ready now. Topics in orange are pending.

## Slide 30: Future Webinars
STARS Forms Overview (once only, 4/12/18)
Entering Team Members (monthly through July)
Beneficiary Contact Form (twice monthly)
For Directors and Administrators and their designees
For anyone with the capability
For all users (representatives from past groups and the group preparing for their start date; not future groups)
Group and Media Outreach (monthly)
For all users (representatives from past groups and the group preparing for their start date; not future groups)
Reports/Searches (monthly, starting in June)
For anyone with the capability
Notes: Representatives from past groups and the group preparing for their start date

## Slide 31: Communication Plan
Webinars
  Advertised to SHIP director and administrator users at www.shiptacenter.org
  Constant Contact
  SHIP director listserv
  Archived in two places:
    Link via STARS
    www.shiptacenter.org
Written materials
  Linked on STARS landing page
  Archived at www.shiptacenter.org
    Directors/Administrators until roll-out is complete
Collaborative Effort
End Users Satisfied

## Slide 32: STARS Landing Page
https://stars.entellitrak.com
Contains link to SHIP TA Center STARS training materials (and, when it becomes available, ACL’s STARS manual)
Contains link to Booz Allen STARS Help Desk
Notes: You can visit the STARS landing page now but you won’t be able to log in until you receive your credentials. You will be able to follow the link to the SHIP TA Center material, however.

## Slide 33: Individualized Technical Assistance
For username, password, and hierarchy support:
  Contact the STARS help desk at Booz Allen Hamilton, boozallenstarshelpdesk@bah.com or 703-377-4424
For STARS navigation support and questions about STARS resources:
  Contact the SHIP TA Center, stars@shiptacenter.org or 877-839-2675.

## Slide 34: Questions?
Today’s presentation and the three currently available job aids are available now for download from within WebEx
You can raise your hand in WebEx to ask your question over the phone line, or you can send your question by chat.